VIETNAM NATIONAL UNIVERSITY, HO CHI MINH CITY

UNIVERSITY OF SCIENCE

FACULTY OF INFORMATION TECHNOLOGUY

PROJECT PROGRESS REPORT

| LECTURE : | TS. Lê Ngọc Thành ThS. Phạm Trọng Nghĩa CN. Lê Nhựt Nam |
| --- | --- |
| SINH VIÊN : | Lý Liên Hoa – 22127117 Lê Thị Ngọc Linh – 22127232 Nguyễn Đặng Hoàng Dinh – 22127069 Hoàng Duy Hưng - 22127139 |

TP. Hồ Chí Minh – 2024

Contents

1.	PROJECT OVERVIEW	3

2.	PROGRESS	3

2.1.	Current status	3

2.2.	List of questions and reasons for choosing	3

2.3.	Current issues	4

2.4.	Ideas to solve these issues	4

3.	PLAN FOR REMAIN TIME TO COMPLETE THE PROJECT	4

- PROJECT OVERVIEW

Our project focuses on collecting and analyzing data from Long Chau Pharmacy about functional foods and cosmetics to not only help users find suitable pharmaceutical products, but also provide insight to businesses about market trends and customer preferences. Attributes like product name, brand origin, price, category, and reviews may help our team to answer questions about what influences purchasing decisions, and the best-selling products.

We are going to move to the milestone in building models, however, we are having trouble in the current stage “Asking meaningful questions that need to be answered”.

- PROGRESS

  - Current status

We were successful in collecting data from Long Chau Pharmacy about functional foods and cosmetics by using Selenium tools. After this phase, we found that there were many non-values in our raw data, especially in users’ review features. We decided to choose deleting the rows having non-values, because the number of samples of the data set is still above the allowable limit, from 1884 to 1100 samples . Besides, ‘category’ and ‘brand origin’ attributes have many unique values, so that, to make making questions easier in the later stage, we group values in each above features to ‘common function’ and ‘continent’ features, respectively. We are now in “Asking meaningful questions” phase.

  - List of questions and reasons for choosing

Question 1: In each cosmetic and dietary supplement category, which country's products have the highest sales prices and ratings, and how does this indicate supply trends? And vice versa?

- Reason: Identifying countries with high-priced products and best reviews helps understand supply trends and international source quality.

Question 2: Product categories with general functions are produced on many continents? Which famous brands are associated with the leading countries in the continent?

- Reason: Analyzing famous brands from leading countries helps understand cross-functional product distribution and brand influence by continent.

Question 3: In each cosmetic and dietary supplement category, which countries have the highest market share, and how does this indicate supply trends?

- Reason: Countries with high market shares reflect each country's competitiveness and product supply trends.

Question 4: Which format is more popular and easier to use according to category?

- Reason: Popular formats help analyze preference and convenience across product categories.

Question 5: Price distribution of products of famous brands

- Reason: Price distribution analysis helps understand market stratification and pricing strategies of famous brands.

  - Current issues

- Data scope: Data collected from Long Chau pharmacy website has certain limitations, not providing all the necessary attributes to answer some more complex questions (for example: quantity sold, seasonal demand, buyer age).

- Data quality: Some data may be infrequently updated or incomplete, making it difficult to see trends or make comparisons. User rating data does not significantly help with analysis.

  - Ideas to solve these issues

- Adjust scope of questions based on available data.

- Collect data from other websites of information to get additional required properties.

- PLAN FOR REMAIN TIME TO COMPLETE THE PROJECT

Our team is still on track with our original plan. So far, although we are having difficulty with the lack of data to be able to form meaningful questions, we have still ensured the minimum requirements set by the lecturer. We will continue to proceed with the project with the next stages based on the collected data set, at the same time, exploiting new data information from other websites to try to overcome the problems mentioned above.

Here is our plan for the remaining time:

| STT | Task | Estimated time | Person in charge |
| --- | --- | --- | --- |
| 1 | Data analysis/ making meaningful questions | November 11th, 2024 → November 16th, 2024 | Lý Liên Hoa Lê Thị Ngọc Linh |
| 2 | Find and collect data from other websites | November 11th, 2024 → November 17th, 2024 | Nguyễn Đặng Hoàng Dinh Hoàng Duy Hưng |
| 3 | Build and evaluate models | November 16th , 2024 → November 28th, 2024 | Lý Liên Hoa Lê Thị Ngọc Linh |
| 4 | Presentation tasks | November 28th , 2024 → November 30th, 2024 | Lý Liên Hoa Lê Thị Ngọc Linh Nguyễn Đặng Hoàng Dinh Hoàng Duy Hưng |
| 5 | Summary | November 30th , 2024 → December 1st , 2024 | Lý Liên Hoa |